ROZANA RETREATS — HANDOVER CHECKLIST

Ooty Skyview · Print & tick · You keep code · Client gets links & logins only

# How it works (3 pieces — not one app)

| Piece | Who uses it | Device | What you give client |
| --- | --- | --- | --- |
| 1. Rozana Ops (web) | Ruheed, Firoz, HK staff | Desktop + mobile browser | One Netlify URL + logins |
| 2. Attendance kiosk | All staff (punch only) | Windows PC at desk | Nothing to install themselves — you set up PC |
| 3. WhatsApp EOD | Ruheed (owner) | His phone | Automatic message — no link |

You do NOT give the GitHub repo or source code. You deploy once; clients use links.

## Do HK staff need a separate mobile app?

No. Rozana Ops already has a mobile staff portal (My Tasks, Attendance, Leave) with bottom navigation on phones. HK staff open the same Netlify link in Chrome/Safari and bookmark it (Add to Home Screen). No App Store build required for go-live.

☐  Optional later: PWA icon / manifest polish — not blocking handover

## Netlify — yes, link is enough for Ops

After you deploy Rozana Ops to Netlify with Supabase env vars baked in at build time, clients only need the URL. They never need npm, Node, or your laptop.

# SECTION 1 — YOU do this before handover (office)

Tick each box. Client should not see any of this work.

## 1.1 Supabase (cloud database)

☐  Project live: oqksrcruypdmsggorrge

☐  kiosk_migrations.sql applied

☐  All Ooty staff added (names, roles, property ooty-skyview)

☐  HK staff app logins created (email + password per person)

☐  Rooms / HK tasks set up for Ooty

☐  Security migration 011 applied (hashed passwords)

☐  Deploy latest send-owner-eod-report Edge Function

☐  Keep service_role key SECRET — never give to client

## 1.2 Deploy Rozana Ops to Netlify

☐  Netlify site connected to repo OR manual upload of build folder

☐  Base directory: Rozanaretreats/app

☐  Build command: npm run build

☐  Publish directory: dist

☐  Environment variables on Netlify:

☐      VITE_SUPABASE_URL = https://oqksrcruypdmsggorrge.supabase.co

☐      VITE_SUPABASE_ANON_KEY = (anon key from Supabase → API)

☐      VITE_ALLOW_MANUAL_PUNCHES = false  (true only if kiosk not live yet)

☐  Add SPA redirect so refresh works: public/_redirects file with: /* /index.html 200

☐  Deploy succeeds — open production URL in browser

☐  Test login: Ruheed (owner), Firoz (manager), one HK staff on phone

## 1.3 Build attendance kiosk (Windows — resort PC only)

This is NOT on Netlify. It is a Windows program on a PC at the property.

USB fingerprint: native SDK still TODO — use mock/click for training if reader not wired.

☐  flutter build windows → copy Release folder to USB

☐  Prepare .env: PROPERTY_ID=ooty-skyview, DEVICE_ID=kiosk-ooty-pc-01, ADMIN_PIN=(secret)

☐  FINGERPRINT_READER=mock OR native (when reader SDK ready)

## 1.4 WhatsApp daily report (Baileys — you run, not client)

☐  whatsapp-baileys .env: OWNER_WHATSAPP_NUMBERS = Ruheed

☐  Test start.cmd + send-now.cmd once

☐  Plan: always-on PC at resort or your office runs start.cmd daily

## 1.5 Write client handover sheet (fill in blanks)

Rozana Ops URL: https://_________________________.netlify.app

Ruheed (owner)     email: _______________  password: _______________
Firoz (manager)    email: _______________  password: _______________
HK staff logins    (list on separate page — one per person)

Kiosk ADMIN_PIN: (Firoz only — not HK staff)
Support contact: _______________

# SECTION 2 — Ooty visit (one day — make it running)

## 2.1 Resort PC + kiosk (1–2 hours)

☐  PC on power + internet; disable sleep

☐  Install fingerprint reader driver (if hardware ready)

☐  Copy kiosk to C:/Rozana/Kiosk/ + .env

☐  Run rozana_attendance_kiosk.exe — full screen

☐  Task Scheduler: auto-start kiosk at Windows logon

## 2.2 Enrol every staff fingerprint on kiosk

☐  Admin: tap footer 5× or Admin button → enter ADMIN_PIN

☐  For each staff: select name → Capture fingerprint → success

☐  Test: punch IN → see punch in Ops (phone) within 2 seconds

☐  Test: punch OUT

## 2.3 Give everyone the Netlify link

| Person | Device | URL | Login |
| --- | --- | --- | --- |
| Ruheed | Desktop/laptop | Same Netlify URL | Owner account |
| Firoz | Desktop + phone | Same Netlify URL | Manager account |
| HK staff | Mobile phone | Same Netlify URL — bookmark | Staff email/password |

☐  HK phones: Chrome → open URL → Add to Home Screen (optional)

☐  Show HK: My Tasks → start room → checklist → verification photos

## 2.4 WhatsApp EOD on site

☐  Run start.cmd on always-on PC → scan QR once

☐  send-now.cmd → Ruheed receives report on phone

☐  Leave process running for 6 PM IST auto-send

## 2.5 Training (same day)

☐  Firoz: Ops on desktop — HK assign, attendance, leave, Reports

☐  Firoz: kiosk Admin PIN only — re-enrol if needed

☐  HK: finger punch at kiosk + My Tasks on phone

☐  Ruheed: Reports + proof photos in Ops; WhatsApp is summary only

## 2.6 Sign-off before you leave Ooty

☐  All staff enrolled + punch test OK

☐  One HK room completed with photos visible in Ops

☐  Netlify URL works on Firoz phone + Ruheed laptop

☐  Kiosk survives reboot

☐  WhatsApp test report received

☐  Handover sheet signed / photos of setup for your records

# SECTION 3 — Give client (print this page)

Rozana Ops — open in browser (bookmark this):

https://________________________________.netlify.app

Daily use:

HK staff: punch finger at front-desk PC when arriving and leaving

HK staff: phone → Rozana Ops → Tasks → clean room → take verification photos

Firoz: phone/laptop → assign rooms, approve leave, check attendance

Ruheed: laptop → Reports & Housekeeping for proof photos

Ruheed: WhatsApp summary every evening ~6 PM (automatic)

Problems — call: _______________________

# SECTION 4 — What you NEVER give client

☐  Do not share: GitHub / source code

☐  Do not share: Supabase service_role key

☐  Do not share: Database password

☐  Do not share: whatsapp-baileys auth_info folder

☐  Do not share: Your personal Supabase dashboard access (optional: add Firoz view-only later)

# SECTION 5 — Quick troubleshooting

| Issue | Fix |
| --- | --- |
| Ops page blank after refresh | Netlify SPA redirect missing |
| HK cannot login | Check staff email/password in Supabase staff_logins |
| Punch not in Ops | Kiosk internet; check .env on PC |
| Finger not recognized | Admin re-enrol on kiosk |
| No evening WhatsApp | Baileys PC must stay on; restart start.cmd |

Rozana Handover Print Checklist — Ooty Skyview