Rozana — Ooty Go-Live in 1 Day

Pre-handover checklist · On-site implementation · Biometrics · Staff training

Based on project scan (June 2026). Property: Ooty Skyview (ooty-skyview). Supabase: oqksrcruypdmsggorrge. GitHub: Rozanaretreats/Rozana-retreats.

# What is ready vs what you must do on site

| Area | Status | Your action |
| --- | --- | --- |
| Rozana Ops web app | Ready | Deploy URL + logins for Firoz & Ruheed |
| Kiosk app (Windows) | Ready (mock mode) | Native USB reader SDK still TODO — see Section 2 |
| Supabase data layer | Live | Confirm migrations + staff/rooms loaded |
| Live attendance sync | Ready | Realtime on attendance_punches |
| EOD WhatsApp (Baileys) | Ready | start.cmd + QR on always-on PC |
| EOD Edge Function | Deployed | Deploy latest version (attendance time fix) |
| Windows fingerprint plugin | NOT done | Only if USB reader purchased + SDK integrated |
| Ops Reports WhatsApp button | Disabled UI | Use Baileys sender — not this button |

# PART A — Before you travel (office / home)

Complete these before leaving for Ooty. Do not hand over until all critical items are checked.

## A1. Cloud & credentials

☐ Supabase project accessible — save URL + anon key + service_role key (secret)

☐ Run kiosk_migrations.sql in SQL Editor (if not already applied)

☐ Confirm tables: staff, rooms, housekeeping_tasks, attendance_punches, fingerprint_templates, report_send_log

☐ Deploy latest send-owner-eod-report Edge Function (attendance IN–OUT fix)

☐ Run security migration 011 if staff passwords are still plain text

## A2. Rozana Ops (manager + owner app)

☐ Deploy Rozanaretreats/app to production host (Netlify/Vercel) — not localhost

☐ Set VITE_SUPABASE_URL and VITE_SUPABASE_ANON_KEY on host

☐ Set VITE_ALLOW_MANUAL_PUNCHES=false for go-live (or true only if no reader yet)

☐ Create Firoz login (operations manager, Ooty only)

☐ Confirm Ruheed owner login works (ruheed@rozana.com)

☐ Add all Ooty staff in Attendance → Add staff (with HK app logins)

☐ Set up room list / HK tasks for Ooty property

☐ Test: login, attendance page, HK task flow, photo upload, Reports page

## A3. Kiosk build on USB stick

☐ On dev PC: cd rozana_attendance_kiosk → flutter build windows

☐ Copy Release folder to USB: rozana_attendance_kiosk.exe + flutter DLLs + data folder

☐ Create .env for Ooty PC (see A4) on USB

☐ Copy whatsapp-baileys folder + configured .env to USB

☐ Copy fingerprint reader Windows driver installer (if hardware bought)

☐ Copy this checklist + Rozana-Go-Live-Roadmap.docx

## A4. Kiosk .env template (fill before trip)

SUPABASE_URL=https://oqksrcruypdmsggorrge.supabase.co
SUPABASE_ANON_KEY=<anon key>
PROPERTY_ID=ooty-skyview
DEVICE_ID=kiosk-ooty-pc-01
ADMIN_PIN=<choose — tell only Firoz>
FINGERPRINT_READER=mock   ← change to native when reader SDK wired
PUNCH_DEBOUNCE_SECONDS=30
MIN_MATCH_SCORE=60

## A5. WhatsApp EOD sender

☐ whatsapp-baileys/.env: OWNER_WHATSAPP_NUMBERS = Ruheed (or test number)

☐ npm install completed in whatsapp-baileys folder

☐ Test send-now.cmd once from office (optional dry run)

## A6. Hardware decision (critical)

Project scan: Windows USB fingerprint SDK is NOT integrated yet (TODO in native_fingerprint_reader.dart). For real fingerprints at Ooty you need EITHER: (1) reader + SDK integrated before trip, OR (2) go-live Day 1 in mock/click mode for training, reader integrated later.

☐ Confirm: USB reader purchased? Brand/model? Windows SDK installer obtained?

☐ If NO reader yet: plan mock mode training; schedule SDK integration date

☐ If YES reader: integrate Windows plugin BEFORE Ooty or accept mock-only on Day 1

## A7. Handover gate — do not leave until

☐ Production Ops URL opens on phone and laptop

☐ All Ooty staff exist in database

☐ Kiosk Release build runs on your laptop (mock test)

☐ Baileys test message received on owner number

☐ ADMIN_PIN chosen and documented for Firoz (not default 1234)

# PART B — Ooty: single-day implementation (your visit)

Suggested order. Adjust times to your travel schedule.

## B1. Morning — PC & network (1–2 hours)

☐ Unpack resort PC; connect power + UPS; connect internet

☐ Disable sleep/hibernate; set never turn off display while plugged in

☐ Install Windows updates if needed; create user RozanaKiosk (optional)

☐ Install USB fingerprint reader driver (if hardware present)

☐ Copy kiosk Release folder to C:/Rozana/Kiosk/

☐ Place .env in C:/Rozana/Kiosk/

☐ Double-click rozana_attendance_kiosk.exe — confirm app opens full screen

☐ Confirm property name shows Ooty Skyview on kiosk screen

## B2. Mid-morning — Rozana Ops on manager phone/laptop (30 min)

☐ Open production Ops URL; bookmark on Firoz phone

☐ Firoz logs in; confirm Ooty property only (not Kannur)

☐ Walk through: Attendance, Leave, Housekeeping, Reports (Ruheed if present)

☐ Assign today’s HK rooms to staff in Housekeeping page

## B3. Biometric enrolment — every staff member (1–2 hours)

Enrolment is on the KIOSK only. Ops app does not capture fingerprints.

### How to open Admin on kiosk

☐ Tap “Rozana Kiosk · device-id” at bottom 5 times quickly, OR use Admin button (desktop mock mode)

☐ Enter ADMIN_PIN

☐ Select staff name from dropdown

☐ Tap Capture fingerprint — staff places finger when prompted (or click in mock mode)

☐ Wait for green success message

☐ Repeat for EVERY active staff member (Arun, Vijay, Janaki, …)

☐ Write enrolment log on paper: name ✓ / failed / re-try

### After each enrolment — test punch

☐ Return to kiosk home screen

☐ Staff punches IN — green CHECKED IN banner

☐ Open Ops → Attendance on phone — punch appears within 2 sec (Kiosk badge)

☐ Staff punches OUT — confirm second punch on Ops

☐ If not recognized: re-enrol in Admin

## B4. Afternoon — WhatsApp daily report (30 min)

☐ On always-on PC: install Node.js if missing

☐ Copy whatsapp-baileys folder; verify .env

☐ Run start.cmd → scan QR with sender phone (Linked devices)

☐ Wait for [baileys] Connected

☐ Run send-now.cmd in second window — Ruheed receives EOD report

☐ Confirm report format: attendance, HK, outstanding, no photo links

☐ Leave start.cmd running for 6 PM IST auto-send

## B5. Auto-start kiosk on boot (20 min)

☐ Task Scheduler → At log on → run C:/Rozana/Kiosk/rozana_attendance_kiosk.exe

☐ Start in: C:/Rozana/Kiosk/

☐ Reboot PC once — confirm kiosk opens automatically

## B6. Staff training (1 hour)

### Train Firoz (operations manager)

☐ Ops login on his phone — bookmark URL

☐ Housekeeping: assign rooms, verify photos, mark done

☐ Attendance: read punches; mark absence if needed

☐ Leave: approve/reject requests

☐ Kiosk Admin PIN — how to re-enrol a finger if staff changes

☐ Do NOT share ADMIN_PIN with HK staff

### Train HK staff (Arun, Vijay, Janaki, …)

☐ Punch: place finger on reader at start and end of shift — no buttons

☐ HK tasks: open Ops on phone → My Tasks → start cleaning → checklist → verification photos

☐ Practice one full room clean with photos while you watch

☐ Explain: owner gets WhatsApp summary at 6 PM — they cannot edit it

### Train Ruheed (owner) — 15 min if present

☐ Login as owner on laptop

☐ Reports + Housekeeping for proof photos

☐ Daily WhatsApp report at 6 PM — proof is in Ops, not in WhatsApp

## B7. End of day — sign-off before you leave Ooty

☐ Every staff: enrolled + successful IN punch tested

☐ At least one HK room completed with verification photos in Ops

☐ Firoz can assign HK and approve leave without your help

☐ Kiosk survives PC reboot (Task Scheduler)

☐ WhatsApp EOD received or send-now tested

☐ Write handover note: PC location, ADMIN_PIN holder, sender phone for WhatsApp, your contact

# PART C — After handover (remote support)

☐ Day 2: call Firoz — confirm morning punches appeared in Ops

☐ Day 2: confirm 6 PM WhatsApp arrived on Ruheed phone

☐ Week 1: monitor report_send_log in Supabase for failed sends

☐ When USB reader SDK ready: set FINGERPRINT_READER=native, re-enrol all staff

☐ Rotate ADMIN_PIN if shared during training

☐ Keep Baileys PC online daily (or move to office VPS)

# PART D — Quick troubleshooting (leave with Firoz)

| Problem | Fix |
| --- | --- |
| Finger not recognized | Admin → re-enrol; clean reader surface |
| Punch not in Ops | Check internet on PC; verify .env Supabase URL |
| Kiosk not open after reboot | Check Task Scheduler path |
| No WhatsApp at 6 PM | Is start.cmd running? Wi‑Fi on sender PC? |
| Baileys disconnected | Restart start.cmd; re-scan QR if logged out |
| Wrong IN–OUT times in report | Redeploy latest Edge Function |

# PART E — File locations in project

Ops app: Rozanaretreats/app/

Kiosk: rozana_attendance_kiosk/

Kiosk SQL: rozana_attendance_kiosk/supabase/kiosk_migrations.sql

WhatsApp sender: Rozanaretreats/whatsapp-baileys/ (start.cmd, send-now.cmd)

EOD function: Rozanaretreats/supabase/functions/send-owner-eod-report/

PC deployment notes: rozana_attendance_kiosk/docs/PC_KIOSK_DEPLOYMENT.md

— End of Ooty 1-Day Handover Checklist —